Quality Management Plan

Wireless Access for Health for Hospitals (WAH4H)

Asia Pacific College (Pseudoers BSCS-SS231 Group)

3 Humabon Place, Magallanes

Makati City, Metro Manila 1232

April 15, 2026

Table of Contents

Introduction	3

Quality Management Approach	3

Quality Requirements / Standards	3

Quality Assurance	4

Quality Control	4

Quality Control Measurements	5

# Introduction

The Quality Management Plan (QMP) for WAH4Hospital (WAH4H) defines the standards, processes, and activities that will be used to ensure that the system meets its defined quality objectives throughout the project lifecycle. WAH4H requires a production-ready cloud deployment to transition from a localized academic build to a live, usable system.

This plan covers the quality of both the delivered product—a containerized, 3-tier cloud deployment hosted on Linode servers—and the processes used to build and deploy it securely. Quality must be built into every phase to ensure the system natively integrates with WAH's existing enterprise security stack and is fit for deployment without altering the core business logic or database architecture.

# Quality Management Approach

The quality management approach for WAH4H uses an integrated framework aligned with the project's Agile-Scrum methodology and the 8-week MVP schedule. Quality is embedded within every sprint cycle through continuous planning, assurance, and control activities.

The Documentation Lead / QA Analyst is the primary quality assurance owner , responsible for validating that all processes conform to project standards and that the Docker containerization and secure deployment pipeline meet 100% environment-parity requirements.

# Quality Requirements / Standards

Product Quality:

Product quality for WAH4H is defined by the successful initialization of the exact codebase on the Linode infrastructure. The delivered system components must meet the following standards:

- Docker Containerization: Standardized Docker Images for frontend, backend, and database that build successfully without altering core business logic.

- Deployment Pipeline: A 3-tier deployment system (Local, Sandbox, and Production) that maintains 100% environment-parity across all tiers.

- Security Integration: Secure external traffic integration utilizing WAH Cloudflare Tunnels, HTTPS/TLS certificates, and Fail2Ban.

- System Runbook: A comprehensive, officially approved deployment runbook for final client handoff.

Process Quality:

Process quality focuses on the execution, documentation, and review standards throughout the deployment cycles:

- All feature branches require peer review before merging to the main branch via GitHub.

- Sprint goals and tasks are tracked in Jira, with completed acceptance criteria verified before the sprint demo.

- Project documents and runbooks are updated synchronously with pipeline changes to avoid documentation lag.

# Quality Assurance

The quality assurance of the WAH4H project focuses on the processes used in the containerization and cloud deployment of the system. In order to ensure quality, the team will use an iterative quality process. We will measure process metrics, analyze this data, and continuously improve our deployment pipeline and security integration processes. The table below provides the key quality assurance metrics for the WAH4H Project.

| Process Action | Acceptable Process Standards | Process Phase | Assessment Interval |
| --- | --- | --- | --- |
| Containerization Build Process | Base-image compatibility verified; Docker images build cleanly without altering core business logic. | Executing Phase | Per pipeline iteration |
| Pipeline Deployment Process | 100% environment parity across Local, Sandbox, and Production environments. | Executing Phase | End of each sprint cycle |
| Security Integration Process | Traffic effectively secured via WAH Cloudflare Tunnels, HTTPS/TLS, and Fail2Ban. | Executing Phase | Pre-Production integration |

# Quality Control

The quality control of the WAH4H project focuses on the delivered system components, including the Docker images, Linode environments, and the integrated security stack. We will measure the performance characteristics, environment parity, and security compliance of these components, analyze this data, and continuously improve our deployment standards. The table below provides the key quality control metrics for the WAH4H Project.

| Product | Physical/Performance Standards | Quality Assessment Activities | Assessment Intervals |
| --- | --- | --- | --- |
| Docker Images | Successful build, optimized size, zero base-image conflicts. | Automated/Manual build test | Per pipeline iteration |
| Linode Sandbox | Environment parity, network accessibility, no external infrastructure impact. | Sandbox Integration Testing | Milestone completion |
| Security Stack | Valid HTTPS/TLS certificates, active Cloudflare Tunnels, Fail2Ban rules active. | Security integration audit | Pre-deployment |
| Linode Production System | 100% successful system initialization in the live environment. | Final system handover validation | Final Implementation |

The project team’s Development Leads will perform all initial automated and manual build tests on their Docker images and local environments. The QA Analyst will perform the integration and security stack audits, providing the test results back to the development team within 1 to 2 business days after a pipeline deployment is triggered. The QA Analyst will ensure all environment-parity and security standards are met for each deployment tier, perform audits, and assist the project team with creating or updating the deployment runbook and all related project documentation.

The Project Manager will schedule regularly occurring sprint planning sessions, daily stand-ups, and sprint reviews. In these meetings, a core agenda item will include a review of the system components, any defects, discrepancies, and/or audit findings raised by the QA Analyst, and a discussion on deployment pipeline improvement initiatives.

It is imperative to the success of the project that all of the established security and environment-parity standards are met. By doing so, Team Pseudoers will ensure that the delivered system achieves the high level of reliability anticipated by WAH Network Engineers and hospital administrators, and that the final Linode Production environment operates seamlessly within WAH’s existing infrastructure.

# Quality Control Measurements

The Quality Control Measurements are used to ensure that quality standards are being met throughout the 8-week MVP deployment schedule. The measurement control logs will be used to track the quality of the deployment processes and the system components. These logs will be maintained by the QA Analyst and will be reviewed at the end of each sprint cycle. If any process or component falls below the acceptable quality standards, the QA Analyst will document the issue, recommend a corrective action, and track the issue until it is resolved.

Quality Assurance Log

| Trial # | Date | Process Measured | Required Value | Actual Measured | Acceptable? (Y/N) | Recommendation | Date Resolved |
| --- | --- | --- | --- | --- | --- | --- | --- |

Quality Control Log

| Build/Component#: | Date | Item Measured | Required Value | Actual Measured | Acceptable? (Y/N) | Recommendation | Date Resolved |
| --- | --- | --- | --- | --- | --- | --- | --- |

Sponsor Acceptance

Approved by the Project Sponsor:

Date:

Pey Canlas

Executive Director